Meeting 2

Objective: Define architecture and internal communication.
Deliverables:

- Present a block diagram showing:

  - Multi-core processors connected to the shared bus

  - Cache memory blocks

  - MMU module controlling cache operations

  - Main memory interface

- Define signals and data flow between blocks.

- Describe read/write operation flow (with snoopy protocol integration).

- Choose cache parameters:

  - Cache size, block size, associativity type (e.g., fully associative)

  - Replacement policy (LRU)

- Create VHDL entity and architecture skeletons for each major module.

Meeting 3

Objective: Implement and simulate the cache subsystem.
Deliverables:

- Implement the cache memory module in VHDL:

  - Tag array

  - Data array

  - Valid/Dirty bits

  - LRU replacement mechanism

- Test the cache read/write operations in isolation.

- Simulate cache hit and cache miss scenarios.

- Verify correct replacement using LRU.

- Document testbench setup and initial simulation results.

Meeting 4

Objective: Integrate MMU and inter-core communication.
Deliverables:

- Implement the MMU module responsible for:

  - Address translation

  - Cache coherence monitoring (snooping on bus transactions)

  - Command broadcast (Read-blk, Write-blk, Update-blk)

- Implement snoopy cache protocol in VHDL:

  - Handle states: valid-exclusive, shared, dirty

  - Manage read and write hits/misses across cores

- Create multi-core simulation (e.g., 2–4 cores).

- Demonstrate cache coherence during shared data access.

Meeting 5

Objective: Assemble all components and test system behavior.
Deliverables:

- Integrate all modules:

  - MMU + Cache + Bus + Main Memory

- Develop a comprehensive testbench simulating multi-core operations.

- Perform test scenarios:

  - Concurrent reads and writes

  - Write-hit and write-miss situations

  - LRU replacement verification

- Measure latency, cache hit ratio, and data consistency.

- Debug and refine logic if needed.

Meeting 6

Objective: Finalize and present the complete project.
Deliverables:

- Demonstrate the final VHDL simulation results:

  - Cache hit/miss behavior

  - MMU address translation

  - Correct snoopy protocol operation